FinancialLife

Household Financial Controller

Comprehensive Project Plan & Architecture Document

Version: 1.0 Date: April 2026 Stack: React • Go • PostgreSQL Scope: Two-user household budget & investment allocation

Confidential — Internal Use Only

# Table of Contents

# 1. Executive Summary

FinancialLife is a private, self-hosted household financial controller designed for two users (you and your spouse/partner). It replaces manual spreadsheets with a structured web application that tracks every income stream and expense, automatically calculates how much money remains each month, and divides that surplus intelligently between investments and personal allowances.

The application is built on a modern, proven stack: a React TypeScript frontend, a Go REST API backend, and a PostgreSQL database. All data stays on your own infrastructure — no third-party cloud service ever sees your financial information.

## 1.1  Core Value Proposition

| Problem | Solution |
| --- | --- |
| No shared view of household finances | Both users log in and see the same real-time data |
| Income tracked in scattered spreadsheets | Centralised multi-source income ledger per person |
| Manual surplus calculations | Automatic allocation engine: invest → allowance → savings |
| No settlement tracking | Shared expense splitting with who-owes-whom dashboard |
| No monthly reports | One-click PDF reports with charts and category breakdowns |

# 2. System Architecture

FinancialLife follows a classic three-tier architecture: a single-page React application communicates with a stateless Go REST API, which in turn persists data to a PostgreSQL database. The tiers are cleanly separated so each can be scaled, replaced, or tested independently.

## 2.1  Architecture Overview

| System Architecture — Three-Tier Design |  |  |  |  |
| --- | --- | --- | --- | --- |
| TIER 1: FRONTEND React 18 + TypeScript Vite • Tailwind CSS Recharts (charts) React Query (cache) Port 5173 (dev) | ↔ REST/JSON | TIER 2: BACKEND API Go 1.22 Chi Router sqlx (DB layer) JWT Auth (RS256) Port 8080 | ↔ SQL | TIER 3: DATA PostgreSQL 16 Port 5432 |

## 2.2  Technology Choices Rationale

| Technology | Choice | Reason |
| --- | --- | --- |
| Frontend | React 18 + TypeScript | Component model excels at financial dashboards; TypeScript prevents numeric type bugs |
| Styling | Tailwind CSS | Utility-first approach keeps UI consistent without a design system overhead |
| Charts | Recharts | Built on SVG, responsive, well-maintained, React-native API |
| API Framework | Go + Chi Router | Compiled binary, near-zero latency, minimal memory footprint for a home server |
| Database ORM | sqlx | Lightweight mapping over standard library database/sql; avoids ORM magic on financial data |
| Auth | JWT RS256 | Stateless tokens; asymmetric keys allow future microservice split without sharing secrets |
| Database | PostgreSQL 16 | ACID-compliant, excellent decimal arithmetic, native JSON columns for flexible metadata |
| Migrations | golang-migrate | Version-controlled schema changes; supports rollbacks |
| Build/Deploy | Docker Compose | Reproducible local and production environments; single command start |

# 3. Feature Specifications

## 3.1  MVP Features (Phase 1)

### 3.1.1  Shared Household Access

Two named user accounts (e.g. Marcio and Wife) share one household workspace. Both can log in simultaneously and see the same financial data in real time. Role-based access is kept simple: both users are household admins with identical permissions.

### 3.1.2  Income Management

- Multiple income sources per person (salary, freelance, rental income, dividends, etc.)

- Each source has: name, amount, currency, payment frequency, start date, optional end date

- Mark income as recurring (auto-generated each period) or one-off

- Income history with edit and soft-delete

### 3.1.3  Expense Management

- Categorised expenses (Housing, Food, Transport, Health, Entertainment, etc.)

- Tag expenses as personal (one person) or joint (both users)

- Recurring expense support (rent, subscriptions, insurance)

- Payment method tracking (bank account, credit card, cash)

- Receipt/note attachment per transaction

### 3.1.4  Automatic Surplus Allocation

This is the application’s core differentiator. Each month the engine runs:

- Sum all income sources for the month

- Subtract all fixed/recurring expenses

- Subtract all variable expenses recorded that month

- Remaining surplus → apply allocation rules in priority order

- Rule 1: Fund investment buckets to their targets

- Rule 2: Distribute personal allowances (equal or custom split)

- Rule 3: Remainder flows to emergency/savings bucket

Allocation rules are fully configurable: you can set percentages, fixed amounts, or a hybrid. Rules can be paused without deletion.

### 3.1.5  Monthly Reports

- Income summary: total per person, per source, vs. previous month

- Expense summary: total by category, by person, by payment method

- Surplus allocation breakdown: how much went where

- Settlement report: who paid joint expenses and net balance between partners

- PDF export for archiving

## 3.2  Advanced Features (Phase 2 & 3)

| Feature | Description |
| --- | --- |
| Investment portfolio tracker | Record holdings per account (stocks, ETFs, fixed income). Track contributions vs. market value. |
| Budget vs. actuals | Set monthly category budgets; see real-time progress bars with remaining spend. |
| Year-over-year comparison | Side-by-side charts: this month vs. same month last year. |
| CSV/OFX bank import | Paste or upload bank statements; auto-classify transactions by payee name rules. |
| Push notifications | Browser push alerts for: budget 80% reached, large transaction recorded, report ready. |
| Multi-currency support | Record transactions in any currency; auto-convert at daily ECB/Open Exchange rate. |
| Goal tracking | Named savings goals (holiday, car, home renovation) with progress and projected completion date. |
| Audit log | Immutable log of all creates/edits/deletes — who changed what and when. |

# 4. Database Schema

The schema is designed for financial integrity: all monetary amounts use PostgreSQL NUMERIC(15,2) to avoid floating-point rounding errors. Soft deletes (deleted_at timestamp) are used throughout so history is preserved. Foreign keys are enforced at the database level.

## 4.1  Schema Diagram (Entities & Relationships)

users ├── income_sources ├── income_entries ├── transactions ─── transaction_splits ├── payment_methods households ─── allocation_rules ─── allocation_buckets ─── monthly_summaries ─── settlements ─── budgets investment_accounts ─── investment_holdings ─── portfolio_snapshots

## 4.2  Core Tables

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY | Generated via gen_random_uuid() |
| household_id | UUID NOT NULL FK | References households.id |
| email | TEXT UNIQUE NOT NULL | Login identifier |
| display_name | TEXT NOT NULL | e.g. “Marcio” or “Wife” |
| password_hash | TEXT NOT NULL | bcrypt cost 12 |
| role | TEXT DEFAULT ‘member’ | Values: admin, member |
| created_at | TIMESTAMPTZ DEFAULT now() |  |
| deleted_at | TIMESTAMPTZ | Soft delete |

### income_sources

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| user_id | UUID NOT NULL FK | Owner of the income stream |
| name | TEXT NOT NULL | e.g. ‘Main salary’, ‘Freelance clients’ |
| category | TEXT | salary / freelance / rental / investment / other |
| default_amount | NUMERIC(15,2) | Expected monthly value (informational) |
| currency | CHAR(3) DEFAULT ‘BRL’ | ISO 4217 code |
| is_recurring | BOOLEAN DEFAULT true | Auto-generates monthly entry if true |
| recurrence_day | SMALLINT | Day of month payment typically arrives |
| active | BOOLEAN DEFAULT true | Pause without deleting |

### transactions

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| household_id | UUID NOT NULL FK |  |
| recorded_by | UUID NOT NULL FK | users.id of person who entered it |
| type | TEXT NOT NULL | income / expense / transfer |
| amount | NUMERIC(15,2) NOT NULL | Always positive; type determines sign |
| currency | CHAR(3) DEFAULT ‘BRL’ |  |
| description | TEXT | Free text memo |
| category | TEXT | Enum enforced at application layer |
| is_joint | BOOLEAN DEFAULT false | Shared household expense? |
| payment_method_id | UUID FK | References payment_methods.id |
| income_source_id | UUID FK | Populated for income transactions |
| transaction_date | DATE NOT NULL | Actual date money moved |
| created_at | TIMESTAMPTZ DEFAULT now() |  |
| deleted_at | TIMESTAMPTZ | Soft delete |

### allocation_rules

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| household_id | UUID NOT NULL FK |  |
| bucket_id | UUID NOT NULL FK | Target allocation_buckets.id |
| priority | SMALLINT NOT NULL | Lower number = applied first |
| rule_type | TEXT NOT NULL | fixed_amount / percentage / remainder |
| amount | NUMERIC(15,2) | Used when rule_type = fixed_amount |
| percentage | NUMERIC(5,4) | E.g. 0.2000 = 20%. Used when rule_type = percentage |
| active | BOOLEAN DEFAULT true | Pause rule without deleting |

### allocation_buckets

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| household_id | UUID NOT NULL FK |  |
| name | TEXT NOT NULL | e.g. ‘Investments’, ‘Marcio allowance’, ‘Emergency fund’ |
| type | TEXT NOT NULL | investment / allowance_personal / savings / other |
| owner_user_id | UUID FK | NULL = household bucket; set for personal allowances |
| monthly_target | NUMERIC(15,2) | Optional goal amount per month |

### monthly_summaries

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PRIMARY KEY |  |
| household_id | UUID NOT NULL FK |  |
| period_year | SMALLINT NOT NULL |  |
| period_month | SMALLINT NOT NULL | 1–12 |
| total_income | NUMERIC(15,2) | Computed by aggregation job |
| total_expenses | NUMERIC(15,2) |  |
| surplus | NUMERIC(15,2) | total_income − total_expenses |
| allocations_json | JSONB | Snapshot of how surplus was distributed |
| finalized_at | TIMESTAMPTZ | NULL = still editable; set = locked |

# 5. REST API Endpoints

All endpoints are prefixed with /api/v1. All requests (except /auth/*) require a valid JWT Bearer token. Responses follow a consistent envelope: { data, meta, error }.

## 5.1  Authentication

| Method | Path | Description |
| --- | --- | --- |
| POST | /auth/login | Email + password → returns access token (15 min) + refresh token (30 days) |
| POST | /auth/refresh | Exchange refresh token for new access token |
| POST | /auth/logout | Revoke refresh token |
| GET | /auth/me | Return current user profile |

## 5.2  Transactions

| Method | Path | Description |
| --- | --- | --- |
| GET | /transactions | List transactions with filters: date range, type, category, user, is_joint |
| POST | /transactions | Create a new transaction |
| GET | /transactions/:id | Get single transaction detail |
| PUT | /transactions/:id | Update transaction (own or any if admin) |
| DELETE | /transactions/:id | Soft delete |
| POST | /transactions/:id/split | Define split for a joint expense |
| GET | /transactions/summary | Aggregated totals by category/period |

## 5.3  Income Sources

| Method | Path | Description |
| --- | --- | --- |
| GET | /income-sources | List user’s income sources |
| POST | /income-sources | Create income source |
| PUT | /income-sources/:id | Update amount, name, or schedule |
| DELETE | /income-sources/:id | Soft delete (preserves history) |
| POST | /income-sources/:id/entries | Record a specific month’s receipt |
| GET | /income-sources/:id/history | All recorded entries for this source |

## 5.4  Allocation Engine

| Method | Path | Description |
| --- | --- | --- |
| GET | /allocations/rules | List all rules in priority order |
| POST | /allocations/rules | Create a new allocation rule |
| PUT | /allocations/rules/:id | Update rule (amount, %, priority, active) |
| DELETE | /allocations/rules/:id | Remove rule |
| GET | /allocations/buckets | List all buckets |
| POST | /allocations/buckets | Create bucket |
| POST | /allocations/run/:year/:month | Manually trigger allocation calculation for a period |
| GET | /allocations/preview | Simulate current month allocation without saving |

## 5.5  Reports

| Method | Path | Description |
| --- | --- | --- |
| GET | /reports/monthly/:year/:month | Full monthly report JSON |
| GET | /reports/monthly/:year/:month/pdf | Generate and return PDF |
| GET | /reports/annual/:year | Year-to-date summary with month-by-month breakdown |
| GET | /reports/settlement/:year/:month | Who owes whom for joint expenses that month |

## 5.6  Settings & Users

| Method | Path | Description |
| --- | --- | --- |
| GET | /settings/household | Return household config (currency, timezone, pay day) |
| PUT | /settings/household | Update household config |
| GET | /settings/categories | List expense categories (default + custom) |
| POST | /settings/categories | Add a custom category |
| GET | /users | List both household users |
| PUT | /users/:id | Update display name, email, or password |

# 6. Frontend Structure

The React application is structured with feature-based directories. Each feature owns its pages, components, hooks, and API calls, keeping related code co-located and making the codebase easy to navigate.

## 6.1  Directory Layout

src/ features/ auth/ ─ Login page, auth context, token refresh interceptor dashboard/ ─ Monthly overview cards, quick-add expense widget transactions/ ─ Transaction list, filters, create/edit form, split modal income/ ─ Income sources list, monthly entry drawer allocations/ ─ Rule builder, bucket manager, allocation preview panel reports/ ─ Monthly report view, charts, PDF export button settings/ ─ Household config, category manager, user profiles components/ ─ Shared UI: buttons, modals, data tables, chart wrappers hooks/ ─ useAuth, useCurrency, useCurrentMonth lib/ ─ API client (axios), query keys, date utils types/ ─ TypeScript interfaces mirroring API shapes App.tsx ─ Router, auth guard, layout shell

## 6.2  Key Pages & Components

| Page / Component | Purpose |
| --- | --- |
| Dashboard | At-a-glance: income bar, expense pie, surplus gauge, allocation progress rings |
| TransactionList | Sortable, filterable table with inline edit; colour-coded by type |
| TransactionForm | Modal form: amount, date, category, payment method, joint toggle, split options |
| IncomeSourceCard | Card per income stream showing YTD vs. expected with entry history |
| AllocationBuilder | Drag-and-drop rule priority reordering; real-time surplus preview |
| MonthlyReport | Tabbed view: Summary ¦ Income ¦ Expenses ¦ Allocation ¦ Settlement |
| SettlementCard | Shows net balance per person and a ‘Settle up’ transaction button |
| BudgetProgress | Category budget vs. actuals with colour-coded progress bars |

## 6.3  State Management Strategy

React Query (TanStack Query) manages all server state: fetching, caching, background re-fetching, and optimistic updates. Local UI state (modal open/closed, form values) uses useState and useReducer. There is no global state store (no Redux/Zustand) — this keeps the application simple given its two-user scope.

# 7. Backend (Go) Structure

The Go backend follows a layered architecture: HTTP handlers call service functions, which call repository methods. This keeps database logic out of handlers and business logic out of SQL.

## 7.1  Project Layout

cmd/ server/ ─ main.go: wires up dependencies, starts HTTP server internal/ api/ handlers/ ─ auth.go transactions.go income.go allocations.go reports.go middleware/ ─ auth_jwt.go request_id.go logger.go cors.go router/ ─ routes.go (Chi router setup) service/ transaction.go income.go allocation.go report.go user.go repository/ transaction.go income.go allocation.go summary.go user.go model/ ─ Go structs mirroring DB tables + request/response DTOs db/ migrations/ ─ 001_initial.up.sql 002_allocations.up.sql … connect.go ─ pgx connection pool setup pdf/ ─ Report PDF generation (gofpdf or chromedp/html-to-pdf) config/ ─ Environment variable loading (godotenv)

## 7.2  Recommended Go Dependencies

| Package | Purpose |
| --- | --- |
| go-chi/chi/v5 | Lightweight, idiomatic HTTP router |
| jmoiron/sqlx | Struct scanning on top of database/sql |
| jackc/pgx/v5 | PostgreSQL driver with connection pooling |
| golang-jwt/jwt/v5 | JWT creation and validation |
| golang-migrate/migrate | Database schema migrations |
| go-playground/validator/v10 | Request body validation |
| rs/zerolog | Zero-allocation structured JSON logging |
| jung-kurt/gofpdf | PDF report generation |
| stretchr/testify | Assertions for unit and integration tests |

## 7.3  Allocation Engine Logic

The allocation service is the business-logic heart of the application. When triggered for a given period:

- Query monthly_summaries for the period; compute surplus if not yet finalised

- Load all active allocation_rules ordered by priority ASC

- Iterate rules:

  - fixed_amount rule: deduct the specified amount from surplus; credit bucket

  - percentage rule: deduct (surplus_at_this_point × percentage); credit bucket

  - remainder rule: credit all remaining surplus to bucket; stop iterating

- Persist allocation results; update monthly_summaries.allocations_json

- Return a preview DTO (used by the UI’s live preview without committing to DB)

# 8. Implementation Timeline

The project is divided into three phases. Phase 1 delivers a fully usable MVP in 4–6 weeks. Phases 2 and 3 add polish, advanced analytics, and integrations in subsequent sprints.

| Phase 1: MVP — Core Tracking & Allocation (Weeks 1–6) |  |
| --- | --- |
| Deliverables | - Week 1: Project scaffold — Vite+React app, Go module, Docker Compose, PostgreSQL, golang-migrate - Week 2: Auth system — login page, JWT middleware, refresh flow, user profile - Week 3: Transaction CRUD — create / list / edit / delete, categories, payment methods - Week 4: Income sources — multi-source per user, recurring entry generation, income history - Week 5: Allocation engine — rule builder UI, bucket manager, run/preview endpoints - Week 6: Dashboard & basic monthly report — summary cards, income/expense charts, PDF export |

| Phase 2: Expense Splitting & Budgets (Weeks 7–010) |  |
| --- | --- |
| Deliverables | - Joint expense splitting with 50/50, proportional-to-income, and custom split modes - Settlement dashboard: net balance per person, one-click settle-up transaction - Monthly budget setting per category with real-time progress bars - Budget vs. actuals on the monthly report tab - Recurring transaction auto-generation (via cron-style background job) |

| Phase 3: Advanced Features & Polish (Weeks 11–16) |  |
| --- | --- |
| Deliverables | - CSV/OFX bank statement import with auto-classification rules - Investment portfolio tracker: accounts, holdings, contributions, valuation - Year-over-year comparison charts on annual report - Multi-currency support with daily exchange rate sync - Goal tracking: named savings goals with projected completion - Audit log viewer: full immutable history of all data changes |

# 9. Security Considerations

Even as a private household app, financial data warrants strong security practices. The following controls are built in from day one.

| Control | Implementation Details |
| --- | --- |
| Password storage | bcrypt with cost factor 12. Never log or return password hashes. |
| JWT tokens | RS256 asymmetric signing. Access tokens expire in 15 minutes. Refresh tokens stored as httpOnly cookies (not localStorage). Token rotation on each refresh. |
| HTTPS | TLS termination at the reverse proxy (Nginx/Caddy). HTTP → HTTPS redirect enforced. |
| CORS | Strict origin allow-list. No wildcard. Credentials flag only for the known frontend origin. |
| SQL injection | All queries use parameterised statements (sqlx / pgx). No string concatenation in SQL. |
| Rate limiting | 100 requests / minute per IP on auth endpoints. 1 000 / minute on data endpoints. |
| Input validation | All request bodies validated with go-playground/validator. Amounts validated as positive decimals. Dates validated as valid calendar dates. |
| Household isolation | Every query is scoped by household_id taken from the JWT claim, never from the request body. Users cannot access other households. |
| Audit trail | Created_at / updated_at on all tables. Soft deletes preserve history. Phase 3 adds explicit audit_log table. |
| Secrets management | All secrets (DB password, JWT private key) loaded from environment variables. Never committed to source control. .env.example provided; .env in .gitignore. |

# 10. Deployment Architecture

## 10.1  Development (Local)

docker-compose up Services: • postgres:16-alpine ─ port 5432 • go-api ─ port 8080 (hot-reload via Air) • vite-dev ─ port 5173 (HMR enabled) Volume mounts: source code mounted for live reload Migrations run automatically on API container start

## 10.2  Production (Home Server / VPS)

docker-compose -f docker-compose.prod.yml up -d Services: • postgres:16-alpine ─ internal network only (no exposed port) • go-api ─ internal port 8080 • nginx (or Caddy) ─ TLS termination, reverse proxy to :8080 and static files React app: built to /dist, served as static files by nginx Database backups: daily pg_dump to a local encrypted volume Monitoring: simple uptime check via Healthchecks.io (free tier)

# 11. Recommended Next Steps

To kick off development immediately, the following actions are recommended:

- Create the Git repository with branch protection on main

- Initialise the Go module and React app using the directory layouts in Sections 6 & 7

- Write the initial Docker Compose file and confirm the three services start cleanly

- Apply migration 001 (users + households tables) and confirm the schema is correct

- Implement the auth endpoints first (login, refresh, /me) — everything else depends on them

- Build the transaction create/list API and the corresponding React form and table

- Iterate from there following the Phase 1 week-by-week plan in Section 8

TIP: Build the allocation engine in Phase 1 Week 5 as a pure function first — no database writes, just input (income, expenses, rules) → output (allocations). This makes it trivially testable. Add persistence only once the logic is verified correct.

End of Document